## Slide 1: Project 10: Innovative IoT Applications in Scientific Research and Consumer Market REU Student: Nathalie Domingo Graduate mentors: Kelvin Ly, Kaveh Shamsi, and Orlando Arias Faculty Mentor(s): Dr. Zhang and Dr. Jin
  Week 9 (July 18 – July 22, 2016)
  Accomplishments:
  Finished the script that creates the CSV file
  Collected a lot of data on campus by taking a UCF shuttle
  Converted the CSV file to a KML file via the script
  Uploaded KML file to Google Earth, now have visual representation of the data collected
  Prepared a presentation for the SRG meeting on Friday about the finished GPS project
  Issues/problems encountered and solutions (if any):
  Script that creates CSV file did not correctly get GPS coordinates
    Did a small test around HEC to make sure it worked properly, it didn’t
    Turns out GPS breakout records data every second and keeps it in a buffer, so every time you read from the recorded data, it takes the first line, which is not necessarily the most recent data
    Fixed by clearing the buffer before taking coordinates
  Plans for next week:
  Finish GPS report