## Slide 1: Project 2: IoT Device Vulnerabilities and Security REU Student: Bryan Pearson Graduate mentors: Kelvin Ly and Kaveh Shamsi Faculty Mentor(s): Dr. Jin and Dr. Zhang
  Week 5 (June 20 – June 24, 2016)
  Accomplishments:
  Successfully completed Bad Battery project
  Expanded previous hack to affect more devices
  Previous hack also runs faster
  Started researching Drone hack
  Issues/problems encountered:
  Galaxy S4 needs replacement part
    We’re probably not going to fix it
  Hacks still requirement USB debugging enabled
    There appears to be no way around this
  Plans for next week:
  Begin working on the Drone hack!