## Slide 1: Project 11: Security and Privacy of the Communication Channels among IoT Devices REU Student: Tianbo Chen Graduate mentors: Safa Bacanli and Huy Truong Faculty Mentor(s): Dr. Turgut and Dr. Zou
  Week 6 (June 26 – June 30, 2017)
  Accomplishments:
  Installed and successfully setup Google’s vision API for Python
  Began testing different distortion effects such as rotation and salt and pepper distortion with Google’s labeling and web detection software
  Issues/problems encountered and solutions (if any):
  Code randomly stopped working (no changes to source code) for a few hours. Seemed to be a server side issue on Google’s part as it resolved itself later.
  Plans for next week:
  Finish testing different types of distortions with Google’s vision API
  Generate a report to determine which distortions work best/if any work well
NSF REU Research Experience on Internet of Things 2017