## Slide 1: Project 9: Investigating User Benefits and Risks Associated with IoT Use REU Student: Joseph Prause Graduate mentors: Arup Ghosh and Neda Hajiakhoond Faculty Mentor(s): Dr. Wisniewski and Dr. Turgut
  Week 8 (July 8– July 14, 2017)
  Accomplishments:
  Finished GUI for Application, and began designing test schedule for User Study
  Linked loading information from the application to the GUI, allowing for information to be displayed as it is dynamically added from the Loaders
  Finished Poster Layout, and began adding information that did not require user study
  Issues and Problems
  Multiple errors occurred while creating the GUI
    Swipe to refresh broke multiple times. Needed to move to a previous version and restore the progress made.
    Multiple settings in style sheet were difficult to change. Overflow Icon would not change color, needed to use a custom Icon to fix.
  Plans for next week:
  Make Adjustments to GUI at Dr. Wisniewski’s request.
  Complete User Study
  Finish Poster as well as final report.
NSF REU Research Experience on Internet of Things 2017