## Slide 1: Project 9: Investigating User Benefits and Risks Associated with IoT use REU Student: Kaley Brindisi Graduate mentor: Karla Badillo-Urquiola Faculty Mentor(s): Dr. Wisniewski
  Week 5 (June 11 – June 18 2018)
  Accomplishments:
  UI accomplishments: Created persistent bar at the top of the dashboard (displays total number of alerts for the day & links to alert history page), created phone call icon to allow caregiver to contact caregivee, continued implementing/finalizing alerts- added new alert types, worked on alert history page and created new icons
NSF REU Research Experience on Internet of Things 2018
4 New Alerts in Settings Screen

## Slide 2: Project 9: Investigating User Benefits and Risks Associated with IoT use REU Student: Kaley Brindisi Graduate mentor: Karla Badillo-Urquiola Faculty Mentor(s): Dr. Wisniewski
NSF REU Research Experience on Internet of Things 2018
Persistent Bar
Call Cargivee
Alert History Screen
New Dashboard
New Icons

## Slide 3: Project 9: Investigating User Benefits and Risks Associated with IoT use REU Student: Kaley Brindisi Graduate mentor: Karla Badillo-Urquiola Faculty Mentor(s): Dr. Wisniewski
NSF REU Research Experience on Internet of Things 2018
Dashboard when an alert is first presented
White means
past alert
Red means current alert

## Slide 4: Project 9: Investigating User Benefits and Risks Associated with IoT use REU Student: Kaley Brindisi Graduate mentor: Karla Badillo-Urquiola Faculty Mentor(s): Dr. Wisniewski
  Week 5 (June 11 – June 18 2018)
  Accomplishments:
  iOS Accomplishments- fixed total steps on dashboard (steps intraday was reporting a different number than total steps in Fitbit API), made refresh smoother transition
  Android Accomplishments- fixed error that caused app to crash on certain devices and not others, updated the alert settings to look the same as iOS, created app icon
  Worked on midterm report
  Called 30 people and emailed 40 people to participate in user study
  Problems & Solutions:
  Not many people agreeing to the user study- need to recruit more people
  Plans for next week:
  Recruit more people- look into different places to contact for participants
  Finalize application for user study
  Finish midterm report
NSF REU Research Experience on Internet of Things 2018