## Slide 1
Project 7: IoT augmented physical scale model of a suburban home REU Students: Thomas Burns and Gregory Fichthorn Graduate mentors: Safa Bacanli and Sharare Zehtabian Faculty mentors: Damla Turgut and Ladislau Bölöni
  Week 3 (June 9 – June 14, 2019)
  Accomplishments:
  House built (support ‘beams’ + walls + base screwed together)
  Tested door/window motor + temp sensor with RPi (video) with extra supplies
  Windows -> Finalized design, cut, screwed to motors, glued frame to pane
  Doors -> Cut, ready to glue (once more motors arrive)
  Fixed, edited old code, created new code
  Problem & Solutions
  Problem: Connecting the two RPi’s to run concurrently. Solution: Master/slave
  Problem: Wires from outside(RPi) to inside of enclosure(yard). Wires from yard to inside house. Solution: Base is two 2ft. x 4ft. pieces of wood, slide them slightly apart, a gap (roughly 1’’ x .5’’) runs laterally underneath the house. Will cut hole in floor of living room to feed into hole.
  Plans for next week:
  Additional wires + motors arrive Friday/Monday, start laying out wires + attaching doors to motors.
  Glue motors + sensors onto wall in final location
  Test all motors and sensors, ensure all work properly
  Develop “scenarios” for environment of the house (manual, random, comes home, etc.)

## Slide 2: Construction (1)

## Slide 3: Construction (2)

## Slide 4: Design (1)

## Slide 5: Design (2)